## Slide 1: Johnson Yard Service
Application Integrations
CPT-264
Group 2:
Taylor Bailey & Kelly Waldrep
01 Dec 2018

## Slide 2: Table of Contents
Slide 3 – Business Report
Slide 4 – Organization Chart
Slide 5 – Request for Information Services
Slides 6-7 – Analyst Conclusions
Slides 8-9 – Project Definition
Slide 10 – Project Milestones
Slide 11 – GANTT Chart
Slide 12 – Cost Benefit Analysis & ROI
Slide 13 – Context Diagram
Slide 14 – Data Flow Diagram 0
Slides 15-22 – Data Dictionary
Slide 23 – Requirements & Benefits
Slides 24-35 – System Design Components
Slide 36 – Alternative Recommendation
Slide 37 - Summary

## Slide 3: Business Report
Family-Owned Small Business
Experiencing Growth
Provides Landscaping Services
  Fifty+ Regular Customers
  25-30 Special Project Customers
$250,000 - $280,000 Annual Revenue

## Slide 4: Organization Chart
Kyle Johnson Owner/Team Lead
Jon O. Marketing & Business Consultant
Davis J. Team Lead
Matt J. Marketing & Business-building Consultant
Joseph B. Team Member
Rives M. Team Member

## Slide 5: Request for Information Services
REQUEST FOR INFORMATION SERVICES | 
Date: 11/5/2018 | 
System enhancement: Yes | Title: Multiple QuickBooks Integrations
Department: Operations | Location: 131 E Richardson Ave Suite B, Summerville, SC 29483
New system: No | E-mail: kjohnson.service@gmail.com
REQUEST FOR: | URGENCY:
[ ] Correction of system error | [ ] Immediate attention required
[X] System enhancement | [X] Handle in normal priority sequence
[ ] New system | [ ] Defer until new system is developed
DESCRIPTION OF REQUESTED SYSTEMS SERVICES: (ATTACH ADDITIONAL DOCUMENTS AS NECESSARY) | 
Research and identify plugins, APIs, or extensions to be integrated with QuickBooks Online financial management package that will streamline client workflow and eliminate as many manual data entry points as possible. Client currently expends a great deal of labor hours manually completing “bookkeeping” type tasks and manually entering that information into financial management software. Ideally system enhancements should be optimized for smart phone data input and viewing due to nature of business and mobile workforce. Consideration should be given to automation of any task that can be automated, such as work logs and time tracking, utilizing GPS or similar technologies. Client Requested Integrations: Customer Information (CRM) Work Log and Detailed Time Tracking Employee Timecards (w/employee portal) Employee Payroll (w/employee portal) Equipment Maintenance and Scheduling Routing and Scheduling Platform to document company policies and processes | 
(To be completed by the Information Technology Department) | 
[X] Approved | Assigned to IT contact person: Taylor Bailey, Kelly Waldrep, Ryan Levi
[ ] Modified (see attached notes) | User: Kyle Johnson
[ ] Rejected (see attached notes) | Urgency code (1 low to 5 high): 3
Date: 11/5/2018 | Action: Research QuickBooks integrations, determine timeline, determine client budget

## Slide 6: Analyst Conclusions
Continue use of QuickBooks Online
Implement Homebase Enterprise Integration
  Mobile Platform
  Automates Tasks
    Scheduling
    Timesheets
    Team Communication
Implement Square/Bill & Pay Integration
  Mobile Platform
  Automates Tasks
    Invoicing
    Payment Processing
    Customer Data

## Slide 7: Analyst Conclusions
Expected Benefits
  Data Entry Error Reduction
  Improved Time Management
  Improved & Documented Record of Communication
  Centralized Online Scheduling System
Opportunities
  Business Growth
  Application Development with External Business Partners

## Slide 8: Project definition
Project Title:
Johnson Yard Service QuickBooks Online Application Integrations
Problem Statement:
Johnson Yard Service requires application implementations that will integrate with QuickBooks Online to automate and digitize data processes currently completed using manual logs and forms.
Project Objectives:
Increase data integrity by reducing errors resulting from manual entry and lost paperwork
Improve time management by automating tasks with applications that integrate with one another
Streamline communication between the owner, team leads, field service teams, and customers
Provide a centralized online scheduling system for service
  Assign job taskings to appropriate team members
  Capture employee data
    Hours worked
    Integrate with QuickBooks Online for payroll information
  Track customer information
    Customer location and service history
    Invoicing that integrates with QuickBooks Online for accounts receivable data
Applications offer a Mobile Platform

## Slide 9: Project definition
Project Risks:
A defined budget has not been provided. This is a small, but growing family-owned business looking for cost effective solutions. Consideration must be given to subscription fees. Work should be accomplished during the slower winter work season; two-week holiday during the middle of the project.
Key Members:
Sponsor: Kyle Johnson
Project Team Leader: Kyle Johnson
Team members: Davis J.
Project Deadline: March 8, 2019
Project Budget: Undefined. Family-owned business looking for cost effective solutions. Subscription fees and labor fees be discussed in phase 3 and the project reassessed as necessary.

## Slide 10: Project Milestones
PHASE 1 Define the problem: | 
MILESTONE DESCRIPTION(s) | TARGET COMPLETION DATE
Audit all manual forms; create data dictionary for all data the new system must capture | 11/30/18
Inventory current IT hardware, i.e. computers and mobile devices | 11/30/18
PHASE 2 Analyze the problem and plan the way forward | 
MILESTONE DESCRIPTION(s) | TARGET COMPLETION DATE
Compare the data dictionary to the features within the Homebase Enterprise application; look for alternative solution if it does not meet the requirements | 12/7/18
Compare the data dictionary to the features offered by Square and Bill & Pay; select the application that meets the requirements at lower cost | 12/14/18
Prepare training presentation on the new applications, the features provided, the integration with current QuickBooks Online, cost of services and devices, and transition plan | 12/31/18
Prepare final estimate for implementation setup of the new systems | 12/31/18
PHASE 3 Educate and train those affected | 
MILESTONE DESCRIPTION(s) | TARGET COMPLETION DATE
Meet with the owner to review the training presentation materials | 1/09/19
Approval of final estimate for setup | 1/15/19
Training session with team leads and employees; note any concerns or necessary changes | 1/23/19
PHASE 4 Implementation | 
MILESTONE DESCRIPTION(s) | TARGET COMPLETION DATE
Subscribe to new applications and integrate with QuickBooks Online account | 1/28/19
Enter any remaining customer and employee data | 2/5/19
Purchase any necessary hardware, mobile devices | 2/5/19
Install applications on all devices | 2/8/19
Prepare user guide for the owner, team leads, and field service employee | 2/13/19
PHASE 5 Evaluate against objectives & ensure gains are held | 
MILESTONE DESCRIPTION(s) | TARGET COMPLETION DATE
Week 1 follow-up; address any training issues, note discrepancies in communication or data flow, make any required changes to the user guides | Week 1 Usage 2/18/19 – 2/23/19, Follow-up no later than 2/28/18
Verify all required data is captured and flows appropriately between applications | 2/28/19
Corrections/Improvements as required | 3/8/19

## Slide 11: Gantt Chart

## Slide 12: Cost Benefit Analysis & Return on Investment
Cost Benefit Analysis:
Year 1
  Non-recurring Costs: $7,800.00
  Recurring Costs: $1,427.40
  Expected Benefits: $29,608.00
Return on Investment:
Begins 5/1/19
Year 1 ROI – 3.21%

## Slide 13: Service Request System Context Diagram

## Slide 14: Service Request System Data Flow Diagram 0

## Slide 15: Data Dictionary: Data Elements
Customer Master Database
Label: customerNumber | Type/Length: Numeric
Source: customerMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Auto assigned number for each customer in customerMaster database | 
Label: customerLastName | Type/Length: Alphabetic
Source: customerMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to customerMaster database | 
Label: customerFirstName | Type/Length: Alphabetic
Source: customerMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to customerMaster database | 
Label: customerStreet | Type/Length: Alphabetic
Source: customerMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to customerMaster database | 
Label: customerCity | Type/Length: Alphabetic
Source: customerMaster(Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to customerMaster database | 
Label: customerState | Type/Length: Alphabetic
Source: customerMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to customerMaster database | 

## Slide 16: Data Dictionary: Data Elements
Customer Master Database (continued)
Employee Master Database
Label: customerZipCode | Type/Length: numeric
Source: customerMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to customerMaster database | 
Label: customerLastName | Type/Length: Alphabetic
Source: customerMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to customerMaster database | 
Label: employeeNumber | Type/Length: Numeric
Source: employeeMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Social Security number of each employee | 
Label: employeeLastName | Type/Length: Alphabetic
Source: employeeMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to employeeMaster database | 
Label: employeeFirstName | Type/Length: Alphabetic
Source: employeeMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to employeeMaster database | 

## Slide 17: Data Dictionary: Data Elements
Employee Master Database (continued)
Service Master Database
Label: employeeStreet | Type/Length: Alphabetic
Source: employeeMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to employeeMaster database | 
Label: employeeCity | Type/Length: Alphabetic
Source: employeeMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to employeeMaster database | 
Label: employeeZipCode | Type/Length: numeric
Source: employeeMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to employeeMaster database | 
Label: employeeHourlyRate | Type/Length: Numeric
Source: employeeMaster (Quickbooks Online) | Security: Owner
 | Responsible User: Owner
Description: Provided by owner to employeeMaster database | 
Label: serviceNumber | Type/Length: Numeric
Source: serviceMaster (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner
Description: Each job type is given an auto assigned number by the database | 

## Slide 18: Data Dictionary: Data Elements
Service Master Database (continued)
Employee Work Log Database
Label: serviceNumber | Type/Length: Numeric
Source: serviceMaster (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner
Description: Each job type is given an auto assigned number by the database | 
Label: serviceName | Type/Length: Alphabetic
Source: serviceMaster (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner
Description: Each job type is assigned a name in the database by the owner | 
Label: serviceRate | Type/Length: Numeric
Source: serviceMaster (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner
Description: Each job type is assigned a rate by the owner | 
Label: serviceDate | Type/Length: Numeric
Source: employeeWorkLog (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner/Team Lead/Employees
Description: Each job’s date is entered into app by the employee/team lead/owner | 
Label: jobNumber | Type/Length: Numeric
Source: employeeWorkLog (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner/Team Lead/Employees
Description: Auto Assigned number for each job | 

## Slide 19: Data Dictionary: Data Elements
Employee Work Log Database (continued)
Customer Work Log Database
Label: jobStartTime | Type/Length: Numeric
Source: employeeWorkLog (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner/Team Lead/Employees
Description: Entered into into app by employee/team lead/owner | 
Label: jobEndTime | Type/Length: Numeric
Source: employeeWorkLog (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner/Team Lead/Employees
Description: Entered into into app by employee/team lead/owner | 
Label: hoursWorked | Type/Length: Numeric
Source: employeeWorkLog (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner/Team Lead/Employees
Description: calculated from the start and stop times for each job | 
Label: serviceName | Type/Length: Alphabetic
Source: employeeWorkLog (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner/Team Lead/Employees
Description: Selected from the services offered, pulled from serviceMaster database | 
Label: serviceDate | Type/Length: Numeric
Source: employeeWorkLog (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner
Description: Pulled from the employeeWorkLog database | 
Label: jobNumber | Type/Length: Numeric
Source: employeeWorkLog (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner/Team Lead/Employees
Description: Pulled from the employeeWorkLog database | 

## Slide 20: Data Dictionary: Data Elements
Customer Work Log Database (continued)
Label: serviceName | Type/Length: Alphabetic
Source: employeeWorkLog (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner/Team Lead/Employees
Description: Pulled from the serviceName on the employeeWorkLog database | 
Label: serviceNumber | Type/Length: Numeric
Source: serviceMaster (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner/Team Lead/Employees
Description: Pulled from the serviceMaster database based on the serviceName selected on employeeWorkLog | 
Label: serviceRate | Type/Length: Numeric
Source: serviceMaster (Homebase Enterprise) | Security: Owner
 | Responsible User: Owner/Team Lead/Employees
Description: Pulled from the serviceMaster database based on the serviceName selected on employeeWorkLog | 

## Slide 21: Data Dictionary: Data Flows
Process Name: Submit Service Request | Process Number: 1.0
Description: Service request made by the customer. If rejected, notification is made by the owner/team lead to the customer. If accepted, the customer information and service(s) requested is entered into the scheduling system (Homebase Enterprise Application). | 
Process Name: Generate Work Order | Process Number: 2.0
Description: Once employee(s) are assigned for a service request by the owner, a work order generates with the employee(s) information from the employee master database and the requested service information is aligned with the service master database information. The work order updates the schedule and is provided to the employee(s). This data flow takes place within in the Homebase Enterprise Application. | 
Process Name: Creates Invoice | Process Number: 3.0
Description: Once the service completion information is provided by the employee within the application, the information flows to Quickbooks Online and an invoice in generated for the customer. It is generated for mailing via quickbooks, or through email/mobile device via Square or Bill & Pay. | 
Process Name: Process Payment | Process Number: 4.0
Description: Payments are received via check or via credit/debit through Square or Bill & Pay. Check payments are manually enter into Quickbooks Online. Deposits are sent online via Quickbooks. Square or Bill & Payment credit/debit payments are automatically processed; deposits directly into bank account and updates Quickbooks Online. | 
Process Name: Process Payroll | Process Number: 5.0
Description: Payroll processing runs biweekly via Quickbooks Online and employee checks are created. The payroll information is received via the Employee Work Log database maintained by Homebase Enterprise Application and automatically sends information for payroll to Quickbooks Online when requested. | 

## Slide 22: Data Dictionary: Data Entities
Entity Name: Customer | 
Input: Customer Master | Output: Customer Master, Processes 1.0, 2.0, 3.0, 4.0, Schedule, Customer Work Log, and Accounts Receivable
Description: Customer data is updated by the owner in the Customer Master database maintained in Quickbooks Online. This customer data flows through processes 1.0, 2.0, 3.0, and 4.0. It provides information to the Schedule entity and the data stores: Customer Work Log and Accounts Receivable. | 
Entity Name: Schedule | 
Input: Owner via Homebase Application | Output: Schedule record in Homebase Enterprise and Generate Work Order
Description: Service Request information is entered via the Homebase Enterprise Application via the owner and generates a work order once assigned to an employee or employees. | 
Entity Name: Employee | 
Input: Employee Master | Output: Process 2.0 and 5.0, Employee Work Log
Description: Employee information is entered by the owner in the Employee Master database maintained in Quickbooks Online. This employee information flows through processes 2.0 and 5.0. It also provides data for the data store: Employee Work Log. | 
Entity Name: Bank | 
Input: Quickbooks Online and Square/Bill & Pay | Output: Quickbooks Online, Payroll Process 5.0
Description: The bank receives accounting information from Quickbooks Online and automatic payments via Square or Bill & Pay. It transfers payroll via the Payroll process. | 

## Slide 23: Requirements & Benefits
Environmental:
Office deskop/laptop computer with Windows 10 or up
Internet access
Printer/Scanner
Mobile Devices
Implentation:
Quickbooks Online subscription
Homebase subscription
Bill & Pay subscription
Homebase and Bill & Pay application installation on office computer
  Merge all existing data between the applications
Homebase enterprise and Bill & Pay application installation on mobile devices
Data entry from manual forms into the new, automated applications
Summarized Benefits:
Improved time management
Increased data integrity
Centralized Communication
Business growth
ROI 3.21%

## Slide 24: Input Schedule Availability – Homebase Employee Data Synchronized from Quickbooks Online

## Slide 25: Input Customer Data – Quickbooks Online

## Slide 26: Input Services – Quickbooks Online

## Slide 27: Input Schedule - HOmebase

## Slide 28: Scheduled Received in Homebase Mobile Application – Clock in/Out Entered into APP GPS Tracks Employee

## Slide 29: Output Invoice – QuickBooks Online

## Slide 30: Invoice Information Transfers Automatically to Bill & Pay

## Slide 31: Invoice Information Transfers Automatically to Bill & Pay

## Slide 32: Output Paid Invoice – QuickBooks Online

## Slide 33: Output Customer Account Balance Report Bill & Pay

## Slide 34: Output Individual Customer Report Bill & Pay

## Slide 35: Output Time and Payroll Report Homebase

## Slide 36: Alternative Recommendation
Database & Mobile Application Development
Benefits
  Custom Design to integrate with Quickbooks Online
  Sell application to other landscaping businesses
  ROI greater if application marketing is successful
Risks
  Mobile application development estimate: $148,500
    Source: Development calculator at Mobomo
  ROI takes longer and doesn’t exceed investment

## Slide 37: Summary
  In summary, QuickBooks Online will be used in tandem with Homebase Enterprise as well as Square/Bill & Pay. This will result in:
    Automated Tasks
    Mobile Platform
    Streamlined Communication
    Increased Data Integrity
    Improved Time Management
    Centralized Online Scheduling System
  End Goal:
    A Fully automated and digitized system to replace manual logs and forms